Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Thursday, February 5th, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 13:30 to 16:30, Thursday, February 5th, 2015.

Place: room 501 – C1T building – library of VNU, Hanoi.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Content**

Checking the process of project.

Every member in group report their results.

Exchange and solve some difficulties in the process.

**Details**

**Checking the process of project:**

All members approached in the right direction and understood all problems clearly. Most contents were deployed. Fundamentally, a part of all contents were completed. All work were managed and assigned on <https://www.pivotaltracker.com/>.

**All members report their results**

All members completed designs, deployed to design the application’s interfaces and report their result in group meeting. Details:

Can Duy Cat: completed the application’s mainframe, two panels of side menu. However, there were some problems about colors.

Ngo Duc Dung: deployed the interface of searching filter. However, it were not accordant with the general design.

Nguyen Minh Trang: deployed the sign-in interface and continuing to complete it. The searching result is executing.

Nguyen Manh Duy: Use the image instead the calendar on mainframe. Beacause, the first sprint have not needed to use calendar yet.

Nguyen Thi Luong: have not completed the interface of profile page. The layout were not good (rejected to do again).

**Exchange and solve some difficulties in the process:**

The most difficult problem is that there are too many new programming languages and have to learn them in a short time. However, all members helped each other to solve diffculties.

**All team members**  
 *(signed)*