Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, February 1st, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 14:00 to 16:30, Sunday, February 8th, 2015.

Place: 3th floor, Lotteria Chua Ha.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung (late)  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Running Demo version of software EasyLendar

Find all bug of running software and fix them recently

Design again all inappropriate graphic of software

Leader assesses working progress of each members in the first sprint

Decide to release EasyLendar beta version 1.0.8

**Details**

**Running Demo version of software EasyLendar**

While the leader runs Demo version of software EasyLendar two times, all members of group test the graphic and feature of software.

The software was run normally, but we find many bug of the software and we have to adjust a lot of inappropriate parts of graphic.

**Find all bug of running software and fix them recently**

After running the software many times, the software arises some bug. Following are some of them:

In part “Sign-In”, password typing is not hidden by the symbol “\*”. Member Nguyen Minh Trang fixes this bug and updates patches.

In part “Personal-Page”, some imagery is hidden because the screen was overflow. Member Nguyen Thi Luong fixes this bug and updates patches.

Other part of the software run quite perfectly.

**Design again all inappropriate graphic of software**

After fixing some normal bug, the software is run again and it arises some graphic bug which have to be fixed recently. Following are some of them:

In part “Searching-Filter”, member Ngo Duc Dung needs to fix again because it is inappropriate with the overall design style.

In part “Sign-In”, member Nguyen Minh Trang needs to fix some part which is deformed when the Virtual Keyboard appears.

In part “Home”, member Nguyen Manh Duy needs to find some demo pictures for home screen.

**Leader assesses working progress of each members in the first sprint**

After testing the working progress, deliver deadline and the quality of all part of each members in the sprint 1, leader assesses the working progress of each member are unequal.

Specially, leader commend the effective teamwork of member Nguyen Minh Trang. .

**Decide to release EasyLendar beta version 1.0.8**

The beta version 1.0.8 of software EasyLendar will be public on 11/02/2015.

**All team members**  
 *(signed)*