Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, February 8th, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 14:00 to 16:30, Sunday, February 8th, 2015.

Place: 3th floor, Lotteria Chua Ha.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung (late)   
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Run demo version

Look for bugs and fix

Design again inappropriate interfaces

Leader assesses working progress in first sprint

Decide to release 1.0.8 beta version

**Details**

**Run demo version**

While the leader runs the demo version in 2 most popular platforms (IOS, Android) twice, all team members test the graphic of features.

The software was run normally, but many bugs were uncovered.

**Look for bugs and fix**

After running the software many times, it remained many bugs. As the following:

In Sign-In page, password was not replaced by the symbol “\*”. Member Nguyen Minh Trang fixed this bug and updated the patch.

In Personal-Page, some icons were hidden because the screen was overflow. Member Nguyen Thi Luong fixed this bug and updated the patch.

The rest were quite perfect.

**Design again inappropriate interfaces**

After fixing some normal bug, the software is run again and it remained some graphic bugs. As the following:

In Searching-Filter page, member Ngo Duc Dung needs to fix again because it is inappropriate with the overall design style.

In Sign-In page, member Nguyen Minh Trang needs to fix some part which is deformed when the Virtual Keyboard appears.

In Home page, member Nguyen Manh Duy needs to find some demo pictures for Home-Page.

**Leader assesses working progress in first sprint**

After testing the working progress, deliver deadline and the quality of all part of each members in first sprint, leader assesses that working progress of each member are unequal.

Specially, leader commends the effective teamwork of member Nguyen Minh Trang. .

**Decide to release 1.0.8 beta version**

The 1.0.8 beta version are going to be public on 11/02/2015.

**All team members**  
 *(signed)*