Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, February 12th, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 7:30 to 12:15, Sunday, February 12th, 2015.

Place: Room 406, Building 4B, 94 Alley, Ho Tung Mau Street.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Summarized of sprint 1, assess quality of application’s demo version 1.0.8

Determine the orientation of sprint 2.

Assign tasks for each member.

**Details**

**Summary of sprint 1, assess quality of program’s demo 1.0.8**

The assessment of application’s demo version 1.0.8 was good. It has beautiful graphic interface and developing potential. However, some functions had not been integrated and need to be implemented. Some interfaces need to be designed visually.

**Determine the orientation of development of sprint 2**.

Tasks need to be done:

- Create database system.

- Create database management system that conform to the database system.

- Consider all functions need to be implemented.

- Standardized programming style.

Details:

- Use Firebase server.

- Optimized data, conform to the limited resources, include all basic data of users.

- Functions will be implemented: integrate Google Calendar (GC); sign up, save account; create calendar application base on GC’s data; setting functions; searching algorithms; friends searching; choose appointments; user interactive system (make appointment, user’s authorization for accessing); server; access data via GC API.

**Assign tasks for each member**

All stories was created on the project management site (Pivotal Tracker) and have been assigned to each member.

Attached link: <https://www.pivotaltracker.com/n/projects/12655405>

**All team members**  
 *(signed)*