Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, March 15th, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 13:30 to 17:30, Sunday, March 15th, 2015.

Place: KFC Indochina Plaza Hanoi.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Members report the results.

Assign tasks for each member.

**Details**

**Members report the results**

Nguyen Thi Luong: has not already fixed bugs, was not able to designed Week template interface and designed Day template interface However it remained many inadequacies.

Nguyen Manh Duy: obtained calendar, did not convert it, Sync design was not suitable need to design again.

Nguyen Minh Trang: designed Week template interface, completed Sign-in template and Register template and prepared to process forgot password situation.

Ngo Duc Dung: completed Search-filter template, List template and helps Duy to convert Calendar. However friend panel has had search button need to be blear, Month template interface has been needed to fix some bugs.

Can Duy Cat: completed Loading template, obtained time zone, setting template had search time zone attribute.

**Assign tasks for each member**

Ngo Duc Dung: completes calendar, changes friend design.

Nguyen Thi Luong: tries to complete assign tasks.

Nguyen Manh Duy: designs Sync state again and converts calendar.

Nguyen Minh Trang: helps Luong completing Week template.

**All team members**  
 *(signed)*