Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, March 15th, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 13:30 to 17:30, Sunday, March 15th, 2015.

Place: KFC Indochina Plaza Hanoi.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Members report the results.

Assign tasks for each member.

**Details**

**Members report the results**

Nguyen Thi Luong: has not already fixed bugs, was not able to designed Week template interface and designed Day template interface However it remained many inadequacies. Xem lại dấu câu

Nguyen Manh Duy: obtained calendar, did not convert it sao không nói 1 câu thôi (get calendar without… blab la), Sync design was not suitable need to design ngữ pháp again. Xem lại viết hoa

Nguyen Minh Trang: designed Week template interface, completed Sign-in template and Register template and prepared to process forgot password situation. Nhiều and thế, cái màu đỏ chém đấy ah, nó chưa làm cái ý đâu

Ngo Duc Dung: completed Search-filter template, List template and helps Duy to convert Calendar. Cụ thể ra. However dấu câu friend panel has had search button need to be blear xếp lại thứ tự cho phù hợp (sao ko dùng bị động), Month template interface has been needed to fix some bugs.

Đã gọi là báo cáo thì chỉ ghi tình trạng không nói giảm nói tránh. => month calendar state remain some bugs, văn vẻ quá thành sai.

Can Duy Cat: completed Loading template, obtained time zone, setting template had search time zone attribute.

Sao lại toàn dùng từ template thế?

**Assign tasks for each member**

Ngo Duc Dung: completes calendar, changes friend design.

Nguyen Thi Luong: tries to complete assign 2 động từ nguyên mẫu cạnh nhau tasks.

Nguyen Manh Duy: designs Sync state again and converts calendar convert cái gì trong calendar ghi rõ.

Nguyen Minh Trang: helps Luong completing Week template. Mà nhiệm vụ của t đâu

Cái dấu enter này để làm gì

**All team members**  
 *(signed)*