Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Thursday, March 19th, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 13:30 to 17:45, Thursday, March 19th, 2015.

Place: room 501 – C1T building – library of VNU, Hanoi.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Summarized of sprint 2, assess quality of application’s demo version 1.2.

Determine the orientation of sprint 3.

Assign tasks for each member.

**Details**

**Summary of sprint 2, assess quality of application’s demo 1.2**

The assessment of application’s demo version 1.2 was quite good. It has beautiful graphic interface with three types of calendar view. Beside, it can connect to server for signing in and synchronization function with google calendar runs perfectly.

**Determine the orientation of development of sprint 3**.

Tasks need to be done:

- Sync with local calendar.

- Create new event and sync it with google calendar.

- Design detailed algorithm for appointment searching.

- Draw the special events (all-day event or long-time event).

Details:

- Use Cordova plugin to sync event with device calendar.

- Use some functions from google API to insert new event into google calendar.

- Use Greedy algorithm to look for the list of reasonable time of the dating.

**Assign tasks for each member**

Tasks need to be done before the next group meeting:

- Nguyen Manh Duy learns about Cordova and gets events from local calendar.

- Ngo Duc Dung continues fixing the month calendar and designing Search Filter interface.

- Nguyen Thi Luong finishes drawing the day calendar.

- Can Duy Cat separates the template files and synthesises about the Calendar Searching Algorithm.

- Nguyen Minh Trang continues managing the server and user’s calendar.

**All team members**  
 *(signed)*