Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, March 22nd, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 13:30 to 18:00, Sunday, March 22nd, 2015.

Place: Room 406, Building 4B, 94 Alley, Ho Tung Mau Street.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy (1 hour 30 minutes late)   
Nguyen Thi Luong

**Contents**

Members report the results.

Determine the orientation of next weeks.

Assign tasks for each member.

**Details**

**Members report the results**

Nguyen Minh Trang: completed database.

Nguyen Manh Duy: getting local calendar.

Ngo Duc Dung: solved some bugs in month calendar.

Can Duy Cat: fixed and updated *“README.md”.*

**Determine the orientation of next weeks**.

Tasks need to be done:

- Complete notification function.

- Deploy pal and search friend functions.

- Design friend database.

Details:

- Kinds of notification are deployed: friend request and respond friend request. All notifications of each kind are performed in a separate tab. One notification is removed after user click on it.

- Searching friend is based on ID and name.

- Friend database: details in *“FriendDesign.docx”.*

**Assign tasks for each member**

Nguyen Minh Trang: design friend database, write friend functions, and write *“FriendDesign.docx”.*

Nguyen Thi Luong: calendar in profile.

Ngo Duc Dung: write TimeHeap class.

Nguyen Manh Duy: test local calendar on mobile device.

Can Duy Cat: deploy notification function, design again menu panel and home template, change old template more visually.

**All team members**  
 *(signed)*