Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, March 22nd, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 13:30 to 18:00, Sunday, March 22nd, 2015.

Place: Room 406, Building 4B, 94 Alley, Ho Tung Mau Street.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy (1 hour 30 minutes late)   
Nguyen Thi Luong

**Contents**

Members report the results.

Determine the orientation of next weeks.

Assign tasks for each member.

**Details**

**Members report the results**

Nguyen Minh Trang: completed all database.

Nguyen Manh Duy: got local calendar but have not tested on mobile template.

Ngo Duc Dung: solved some bugs of month calendar.

Can Duy Cat: fixed and updated README.md.

**Determine the orientation of next weeks**.

Tasks need to be done:

- Complete notification function.

- Deploy make friend and search friend functions.

- Design friend database.

Details:

- Two kinds of notification are deployed this week: friend request and respond friend request.

- Searching friend is based on ID and name.

- Friend database: details in FriendDesign.docx

**Assign tasks for each member**

Nguyen Minh Trang: design friend database, write friend functions and create FriendDesign.docx

Nguyen Thi Luong: perfect profile.

Ngo Duc Dung: write TimeHeap class and Group Meeting Minutes.

Nguyen Manh Duy: test local calendar on mobile template.

Can Duy Cat: deploy notification function, change menu panel and rebuilt abstract states in home.js

**All team members**  
 *(signed)*