Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Sunday, May 3rd, 2015*

**GROUP MEETING MINUTES**

**Time, place, participants**

Time: from 14:00 to 17:30, Sunday, May 3rd, 2015.

Place: KFC Indochina Plaza Hanoi.

Participants: Mr. and Ms.

Can Duy Cat  
Ngo Duc Dung  
Nguyen Minh Trang  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Members report the results.

Exchange and solve difficulties.

Assign tasks for each member.

**Details**

**Members report the results**

Nguyen Minh Trang: completed view event detail function, wrote Unit Test Plan and added updateEvent().

Ngo Duc Dung: completed drawing Time Grid interface for month calendar and synchronizing EasiLendar with Facebook on android platform, wrote Privacy Policy.

Can Duy Cat: finished Todo feature and redesigned Setting with new interface.

**Exchange and solve difficulties**

There are some problems with writing documents, but all members helped each other to solve them. Group decided using Gliffy Diagrams App of Google Chrome for drawing all UML Diagrams.

New color:

Green: hex code #98D2C3 RGB code 152 210 195

All members: Test cases.

Nguyen Minh Trang: continue drawing UML Class Diagrams, write coding convention report and deploy edit event, create event, delete event features.

Can Duy Cat: deploy My Profile, redesign Profile, continue drawing UML State Diagrams and writing project’s requirement.

Ngo Duc Dung: write Log Bug and UML Activity Diagrams.

Nguyen Thi Luong: complete Day, finish export feature, write Test Report

Nguyen Manh Duy: continue fixing bugs in Sync, draw UML Sequence Diagrams.

**All team members**  
 *(signed)*