Vietnam National University, Hanoi **SOCIALIST REPUBLIC OF VIET NAM**

University of Engineering and Technology **Independence – Freedom – Happiness**

**TEXAS GROUP**

*Hanoi, Tuesday, April 7th, 2015*

**SPRINT THREE DRAWING EXPERIENCE**

**Minutes’ information**

Creation time: Tuesday, April 7th, 2015.

Place: room 103, G2 hall, UET, 144 Xuan Thuy Street, Cau Giay District, Hanoi.

Creator: Mr. Can Duy Cat.

Member: Mr. and Ms.

Nguyen Minh Trang  
Ngo Duc Dung  
Nguyen Manh Duy  
Nguyen Thi Luong

**Contents**

Evaluate the results of sprint three.

Assess individual performance and drawing experience.

**Details**

**Evaluate the results of sprint three**

The alpha demo 1.3 version has completed quite well its duty. Friend request and friend responding work perfectly, search filter and correspond algorithm has very fast running time. Other states were redesigned with beautiful interfaces. Besides the perfect function, the demo version remained some matters that some designed function and features were not finished.

**Assess individual performance and drawing experience**

Can Duy Cat (team leader): finished the assigned stories in Pivotal Tracker but not completed the team management mission, a member has not done well the tasks.

Nguyen Minh Trang: completed frequently, but in this sprint the delivered stories remained some bugs.

Ngo Duc Dung: have tried to complete perfectly all missions, but the working conscious is unstable and the design interfaces still have some insufficient.

Nguyen Manh Duy: did not complete anything.

Nguyen Thi Luong: have tried but profile state have a large number of bugs.

**Team leader**  
 *(signed)*